Invoice Checker

Product Requirements Document — Part 2 of 2

Sections 11–19  |  Version 3.0  |  March 2026

Part 1 of 2 covers Sections 1–10: Vision, Design Principles, MVP Scope, Dashboard, Invoices, Law Firms, Rules, Workflow, AI Strategy, and Data Model.

# 11. Confirmed Recovery

Confirmed Recovery is the deduplicated sum of objectively recoverable amounts from rejected issues. It is calculated automatically where a deterministic formula exists.

| RATE_EXCESS | (rate_charged − allowed_rate) × hours |
| --- | --- |
| VOLUME_DISCOUNT_NOT_APPLIED | Expected discount not applied — calculated from discount_thresholds_json and billing type (step vs tiered) |
| EXPENSE_CAP_EXCEEDED | Amount above cap |
| FIXED_SCOPE_AMOUNT_MISMATCH | Positive difference between invoiced and agreed amount |
| DUPLICATE_LINE | Amount of the duplicate line |
| ARITHMETIC_ERROR | Positive difference between invoiced and recalculated amount (overbilling only) |
| UNAUTHORIZED_EXPENSE_TYPE | Full amount of the objected expense line if rejected |
| TAX_OR_VAT_MISMATCH | Difference if determinable |
| INCONSISTENT_RATE_FOR_SAME_TIMEKEEPER | Quantifiable differential if applicable |
| DAILY_HOURS_EXCEEDED | No automatic recovery — excess hours may be pre-approved |

Deduplication: use recovery_group_key to prevent double-counting when multiple issues affect the same amount. Only the highest recovery amount from rules sharing the same group key is counted.

# 12. Reports and Email Draft

## 12.1 Final Report Structure

- Header: Invoice #, Law Firm, Matter, Review date, Reviewer(s)

- Executive Findings Summary — plain English overview of the outcome

- Outcome: Amount at Risk, Confirmed Recovery, Review Outcome

- Rejected issues in detail: Rule, Affected line, Explanation, Evidence, Decision, Recovery amount

- Accepted issues: Rule, Rationale, Actor

- Escalated items and Internal Lawyer outcome and notes

- Audit trail: analysis runs, key decisions, re-run history if any

## 12.2 Email Draft Rules

- Tone: professional, firm, human — must not sound like AI-generated text

- Content: rejected issues only — no accepted or grey issues

- No internal metrics, system data, or rule codes disclosed to the law firm

- Copy button in MVP; Outlook integration (pre-filled recipient + body) planned for Phase 4

Email structure:

Subject: Review of invoice [INVOICE_NUMBER] — [LAW_FIRM]

Body: Dear [Recipient], We have reviewed invoice [INVOICE_NUMBER] relating to [PROJECT / MATTER]. During our review, we identified the following points that require your attention: [list of rejected issues]. Please review the above and, where applicable, send us a corrected proforma or invoice, or provide the relevant supporting justification. Kind regards, [User Name], Legal Operations.

# 13. Export

## 13.1 Timekeeper Table Export (Phase 1)

Optional export of the timekeeper summary table from an invoice. Available formats:

- CSV (.csv) — always available

- Excel (.xlsx) — optional, user choice at time of export

Export columns: Timekeeper name | Role (raw) | Role (normalised) | Hours | Rate | Amount | Issue count | Issue codes.

# 14. Permissions

| Action | Super Admin | Legal Ops | Internal Lawyer |
| --- | --- | --- | --- |
| View invoices | Yes | Yes | Yes |
| Create invoice / Add Invoice | Yes | Yes | No |
| Upload invoice / EL / Budget Estimate | Yes | Yes | No |
| Run Checking Analysis | Yes | Yes | No |
| Resolve objective issues | Yes | Yes | Yes (if escalated to them) |
| Resolve grey issues | Yes | Yes | Yes |
| Escalate issue to Internal Lawyer | Yes | Yes | No |
| Return issue to Legal Ops | No | No | Yes |
| Manage users | Yes | Yes | No |
| Manage Rates and Panel T&C | Yes | Yes | No |
| Re-run checks | Yes | Yes | No |
| Activate / deactivate rules | Yes | No | No |
| View Rules section | Yes | Yes | Yes |
| Add / edit Law Firms | Yes | Yes | No |
| Generate Report | Yes | Yes | Yes |
| Generate AI Email Draft | Yes | Yes | No |

# 15. Roadmap

| Phase | Objective | Key deliverables | Entry condition |
| --- | --- | --- | --- |
| MVP | Stable end-to-end core flow | Full flow: upload → extract → analyse → review → report → email. All 27 rules. Confirmed Recovery. Audit trail. | PRD approved |
| Phase 1 | Complete operational surface | Analytics section, invoice versioning (New Version flow), CSV/XLSX export, rules read-only enriched, EN/ES/PT i18n | MVP piloted |
| Phase 2 | Operational depth and governance | Document centre, notifications, bulk actions, extended reporting, advanced heuristics by practice area | Phase 1 stable |
| Phase 3 | Enriched rules with external sources | Seniority verification: firm websites + LinkedIn + legal news + other public sources (SENIORITY_VERIFICATION, SENIORITY_PROMOTION) | Phase 2 stable |
| Phase 4 | Corporate integrations | ERP integration, Outlook email integration (pre-filled), SSO, payment sync, paid status in main flow | Sponsor + compliance sign-off |

# 16. Sprint Plan

## Sprint 0 — Hygiene and Base

- Full seed purge — zero real names, zero real data

- English-only pilot enforced across all strings

- Labels and naming aligned to this PRD (see Section 18)

- Final state and outcome definitions applied

DoD: zero real names in seed, zero Spanish strings in EN mode, all nomenclature correct.

## Sprint 1 — Reference Data

- Law Firms (Panel and Non-Panel)

- Internal Requestors and Teams

- Users (basic CRUD)

- Global Rates with jurisdiction field

- Panel T&C versioned (upload, verify, activate, archive)

- Firm commercial terms model (discount_thresholds_json, expense_policy_json, all term_keys from Section 6.4)

DoD: active baseline working, Panel firm with T&C associable, rate lookup by firm + jurisdiction + role + currency returns correct result.

## Sprint 2 — Upload and Extraction

- Add Invoice flow (all fields from Section 5.2)

- Upload: PDF / DOCX / PNG / JPG

- Upload: EL and/or Budget Estimate (multi-file)

- Non-Panel logic: EL mandatory for completeness gate

- AI extraction and manual override

- Completeness gate (all checks from Section 5.4)

- Jurisdiction and applicable law fields

- project_reference field (separate from matter_name)

DoD: invoice enters and pre-fills; user can correct any field; completeness gate visible and blocking; Non-Panel firm blocks analysis without EL.

## Sprint 3 — Rule Engine MVP

- All 17 objective rules (Section 7.2) including DAILY_HOURS_EXCEEDED and MISSING_LINE_DETAIL

- All 7 grey rules (Section 7.3)

- MEETING_OVERSTAFFING configurable rule (Section 7.4)

- ESTIMATE_EXCESS using Budget Estimate when available

- Volume discount calculation using discount_thresholds_json and discount_type (step vs tiered)

- Role normalisation pipeline

- Auto-clear: ready_to_pay + outcome clean when zero issues

DoD: each issue shows explanation, evidence, and suggested actions; auto-clear works; ready_to_pay and pending_law_firm calculate correctly; all recovery formulas validated against dataset.

## Sprint 4 — Workflow and Comments

- Issue decisions (Accept, Reject, Delegate, Return)

- Escalation flow: Legal Ops → Internal Lawyer (optional comment)

- Return flow: Internal Lawyer → Legal Ops (mandatory comment)

- State transitions (all from Section 8.3)

- review_outcome calculation (clean / accepted_with_comments / partially_rejected / fully_rejected)

- Inline comments per issue

- General comments panel on invoice

- Audit trail events

DoD: Legal Ops → Internal Lawyer → Legal Ops loop complete; return to in_review works; all comments visible; audit trail operational.

## Sprint 5 — Recovery, Report and Email

- Amount at Risk calculation

- Confirmed Recovery (deduplicated using recovery_group_key)

- Discount recovery calculation (step and tiered methods)

- Executive Findings Summary (AI-generated)

- Final Report (all sections from 12.1)

- AI email draft (rules from 12.2)

- Copy button for email draft

DoD: confirmed recovery deduplicated and correct; report readable and complete; email draft ready for human review; copy button works.

## Sprint 6 — Hardening and Configurable Rule

- MEETING_OVERSTAFFING with configurable threshold (Super Admin only)

- Config snapshot stored in issues

- Re-run flow: reason required, new analysis_run created, previous run → obsolete

- Bug fixing and edge case handling

- Golden tests green

- Rules section: read-only view for Legal Ops and Internal Lawyer; activate/deactivate for Super Admin

DoD: configurable flag operational; all golden tests passing; release candidate stable.

# 17. Key Acceptance Criteria

Format: Given / When / Then. Full E2E and golden test suite defined in the Rule Engine Specification (RuleEngine_Spec_v1.docx).

| ID | Scenario | Expected result |
| --- | --- | --- |
| CU01 | Upload invoice — Panel Firm with active Rates and T&C | Invoice created, extraction triggered |
| CU02 | Upload invoice — Non-Panel Firm without EL | Completeness gate blocks analysis, REQUIRED_SOURCE_MISSING raised |
| CU03 | Upload invoice — Non-Panel Firm with EL uploaded | Analysis proceeds using EL as commercial baseline |
| CU04 | Rate charged exceeds jurisdiction-specific panel rate | RATE_EXCESS raised with correct recovery amount per line |
| CU05 | Volume discount threshold reached but not applied (step method) | VOLUME_DISCOUNT_NOT_APPLIED raised using discount_thresholds_json; correct recovery amount |
| CU06 | Volume discount threshold reached but not applied (tiered method) | Same rule, tiered calculation applied correctly |
| CU07 | Timekeeper bills >8h in a single day | DAILY_HOURS_EXCEEDED raised with correct timekeeper and date |
| CU08 | Third-party service billed without prior approval | UNAUTHORIZED_EXPENSE_TYPE raised; full line amount as recoverable |
| CU09 | Invoice without per-line breakdown | MISSING_LINE_DETAIL raised; line-level rules skipped gracefully; invoice-level rules still run |
| CU10 | No issues detected after analysis | Auto-clear to ready_to_pay with outcome clean; message displayed |
| CU11 | Legal Ops rejects one issue without escalating | Invoice transitions to pending_law_firm |
| CU12 | Legal Ops escalates issue to Internal Lawyer | Invoice transitions to waiting_internal_lawyer |
| CU13 | Internal Lawyer returns issue to Legal Ops | Mandatory comment required; invoice returns to in_review |
| CU14 | Internal Lawyer accepts all escalated issues (no rejections outstanding) | Invoice transitions to ready_to_pay |
| CU15 | Law firm sends corrected invoice (MVP flow) | New invoice uploaded independently; fewer issues raised confirms improvement |
| CU16 | Duplicate line detected | DUPLICATE_LINE raised; amount of second occurrence as recoverable |
| CU17 | Arithmetic error on line (hours × rate ≠ amount) | ARITHMETIC_ERROR raised; excess as recoverable if overbilling |
| CU18 | Fixed scope invoice exceeds agreed EL fee | FIXED_SCOPE_AMOUNT_MISMATCH raised; correct excess as recoverable |
| CU19 | EL rate exceeds Panel T&C max rate (Panel firm) | EL_CONFLICT_WITH_PANEL_BASELINE raised |
| CU20 | Timekeeper export requested | CSV generated; XLSX available as option |
| CU21 | Super Admin deactivates a rule | Rule no longer fires in subsequent analysis runs |
| CU22 | Legal Ops attempts to deactivate a rule | Action blocked; error shown |
| CU23 | Re-run after uploading corrected EL | New analysis_run created; previous run marked obsolete; issues from prior run marked no_longer_applicable |
| CU24 | Confirmed Recovery deduplication | When multiple rules share recovery_group_key, only highest amount counted once |

# 18. Naming Conventions

All user-facing strings must use the names in the "After" column. No legacy labels from v1 may appear in the UI.

| HQ Lawyer | Internal Lawyer |
| --- | --- |
| HQ Requestor Contact | Internal Lawyer Requestor |
| + Upload Document | Add Invoice |
| Rate Cards | Rates |
| Fixed Scope | Fixed / Closed Scope |
| Objetadas (ES) | Disputed |
| Pending (Dashboard label) | Pending — maps to extracting_data and in_review |
| Escalated (Dashboard label) | Escalated — maps to waiting_internal_lawyer |
| Approved (Dashboard label) | Approved — maps to ready_to_pay |
| Disputed (Dashboard label) | Disputed — maps to pending_law_firm (partial or full rejection) |
| Time & Materiales | Time & Materials |
| HQ Internal | Arcturus (or client name) |

# 19. Global Definition of Done

A story is not complete unless ALL of the following are true:

- All acceptance criteria for the story are closed

- Unit tests are green (rule logic, formulas, state transitions, role normalisation)

- Integration tests are green (API + DB flow)

- Relevant E2E tests are green

- Permissions verified for all three roles (super_admin, legal_ops, internal_lawyer)

- Audit event fired for every state-changing action

- All UI strings are in British English — zero Spanish or other language strings

- All fixtures and seed data are fully synthetic — zero real names, zero real firm names, zero real invoice data

- Recovery formula correct and deduplicated where applicable

- Changelog entry added

- Functional review completed by Product Owner

Additional requirements for rule-related stories:

- Rule fires on synthetic test case that should trigger it

- Rule does NOT fire on synthetic test case that should be clean

- Evidence fields are populated correctly in evidence_json

- Explanation template renders with all variables replaced

- recovery_group_key set correctly where applicable

- Config snapshot stored if rule has configurable parameters

Additional requirements for AI-related stories:

- AI call count within budget for each scenario type (see Section 9.3)

- Cache hit confirmed for re-run without document changes

- AI response does not expose internal rule codes or system terminology to end user

End of document — Invoice Checker PRD v3  (Part 1 + Part 2 = complete specification)